Veeva Integrated Program Assessment - 3

Subject: SDLC, Agile software model and scrum

Assessment Type: Viva Questions

Q1: What is Agile Manifesto? How does it control product development?

• Agile Manifesto defines values and principles for iterative software development.

• It focuses on:

- Individuals and interactions over processes and tools

- Working software over documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

• It controls product development by:

- Delivering software in short sprints

- Taking continuous customer feedback

- Allowing requirement changes

- Improving the product incrementally

Q2: Difference between Burn-down and Burn-up charts

Burn-down Chart:

• Shows remaining work versus time.

• Work decreases as tasks are completed.

• Helps track sprint progress.

Burn-up Chart:

• Shows completed work versus total scope.

• Clearly shows scope changes.

• Useful when requirements change frequently.

Key Difference:

• Burn-down focuses on remaining work.

• Burn-up focuses on completed work and total scope.

Q3: How do you handle changing requirements in Agile project?

• Discuss the change with the Product Owner.

• Analyze impact on scope and timeline.

• Re-prioritize the product backlog.

• If sprint has started:

- Avoid changing sprint goal unless critical.

- Plan change for next sprint.

• Update acceptance criteria and test cases.

Q4: How do you handle a situation where testing is not completed within sprint?

• Identify the reason for delay.

• Communicate during daily stand-up.

• Discuss improvement in retrospective.

• Move incomplete stories back to backlog.

• Improve estimation and planning in next sprint.

Q5: How do you estimate your tickets?

• Use story points instead of hours.

• Consider complexity, effort, risk, and dependencies.

• Discuss during sprint planning.

• Use Planning Poker for team agreement.

• Compare with previously completed stories.

Q6: What do you do when your automated suite fails?

• Check logs and screenshots.

• Identify whether issue is:

- Application defect

- Script issue

- Environment issue

- Test data issue

• Re-run test to confirm.

• Raise defect if it is a genuine bug.

• Fix unstable or flaky scripts.

• Ensure CI pipeline stability.